**Burndown:**

Take a screenshot of your team's Burndown Chart and submit it here.

A screenshot of a computer

Description automatically generated

**Evaluate and present how your individual contribution has impacted the progress of the project.**

This week I worked on the following tasks:

This week was focused on project planning and I created the dialog box/ decision mechanics.

**Indicate if you are behind, ahead, or on schedule for completion of the current milestone. Discuss what is impacting the schedule.**

I am on schedule so far. This week was for refocusing the group on what is to come this class period.

**Work Log Hours:**

All students need to submit a weekly screenshot of their individual Production Plan in order to earn any points for their Sprint Logs.

A screenshot of a computer

Description automatically generated

**Work Log Instructions:**

***Task:*** The ID or name of the task you are documenting.

Create Dialog Boxes/Dialog mechanics

***Work Description:*** A brief description of the work you completed for this task.

Created Dialog box that appears when interacting with target.

Make decisions in dialog prompt that reflect choice made.

***Screenshots / Video of Work:***

A screenshot of a video game

Description automatically generated

***Estimate:*** Estimated time for each task.

Create Dialog Boxes/Dialog Mechanics – 5 Hours

***Daily Hours:*** Hours actually worked on for each task.

Dialog Boxes and decision mechanics – 2-16-24 12:12 PM to 5:28 PM

Overall hours for week: 5.27

**Stand Ups:**

***What have you accomplished since the last stand-up?***

I created dialog box and decision mechanics.

***What will you be working on until the next stand-up?***

I will be adding controller support.

***Do you have obstacles or anticipate issues that may slow you down? (or what obstacles did you overcome)***

I will not have any road blocks.

**Team Submission**

<https://youtu.be/Aye19NquK6E?si=fOYtZRaW1WTiLnoE>

Time Stamp: 2:40