**Burndown:**

Take a screenshot of your team's Burndown Chart and submit it here.

A screenshot of a computer

Description automatically generated

**Evaluate and present how your individual contribution has impacted the progress of the project.**

This week I worked on the following tasks:

Dialog Box and decision mechanics, and controller support.

**Indicate if you are behind, ahead, or on schedule for completion of the current milestone. Discuss what is impacting the schedule.**

I am on schedule so far. I could have done a lot more hours overall, but I made good progress.

**Work Log Hours:**

All students need to submit a weekly screenshot of their individual Production Plan in order to earn any points for their Sprint Logs.

A screenshot of a computer

Description automatically generated

**Work Log Instructions:**

***Task:*** The ID or name of the task you are documenting.

Create Dialog Boxes/Dialog mechanics

Controller Support

***Work Description:*** A brief description of the work you completed for this task.

Created Dialog box that appears when interacting with target.

Make decisions in dialog prompt that reflect choice made.

Add controller support

***Screenshots / Video of Work:***

A screenshot of a video game

Description automatically generated

***Estimate:*** Estimated time for each task.

Create Dialog Boxes/Dialog Mechanics – 2 Hours

Adding controller support – 8 hours

***Daily Hours:*** Hours actually worked on for each task.

Dialog Boxes and decision mechanics – 2-20-24 9:43 AM to 11:08 AM

Controller Support – 2/25/24 5:34 PM to 8 PM

Overall hours for week: 3.85

**Stand Ups:**

***What have you accomplished since the last stand-up?***

I created dialog box and decision mechanics.

I added controller support.

***What will you be working on until the next stand-up?***

I will be fine tuning key areas that need work.

***Do you have obstacles or anticipate issues that may slow you down? (or what obstacles did you overcome)***

I will not have any road blocks.

**Team Submission**

<https://www.youtube.com/watch?v=6tPGNJDXDos&ab_channel=Ian>

Time Stamp: 2:54